## Slide 1: Project Organizational Structures/HR Mgmt
Chapter eleven

## Slide 2: Learning Objectives
Define authority, reliability, responsibility, and accountability in projects
Identify, define, and organize the five organizational structures
Design projects aligned with organizational strategy
Work with the project management office, and understand how PMOs function
Discuss general policies and procedures of PM
Understand individuals and project team roles and build project teams
Understand the risks, and manage outsourcing projects

## Slide 4: Fayol’s principles of management
Project manager needs authority to give orders and power to exact obedience in order to manage projects successfully
Project manager needs the discipline not to misuse the authority and power.
The interest of any one individual employee shall not supersede the entire organization’s interests
Fair pay and rewards for rendered services
All materials and people must be in appointed places for a project
Fair and equal treatment amongst team members and project managers
A stable project team with no or very limited turnover of personnel
Harmony and union among personnel

## Slide 5: 4 legged chair of organizational structure
Authority is a manager’s right to make decisions, issue orders, and allocate resources to achieve desired outcome.
Accountability in organizations deals with the reporting and justification of the project outcomes to superiors.
Reliability is the degree to which a project team member can be depended upon to ensure the success of the project with a sound and consistent effort.
Responsibility is less formal and is an externally imposed duty with a felt sense of obligation.

## Slide 6: Authority
Formal Authority |  | Functional Authority | 
Legitimacy | Position | Competence | Person
Legal Legal order Social approval | Hierarchical office Formally conferred Authority of sanctions Role incumbency Formal role or position | Rational authority Technical knowledge and expertise Experience Specialized skills Authority of confidence Knowledge of performance criteria | Traditional authority Charismatic Conferred by seniority or popularity Techniques of persuasion Knowledge of human aspect of administration Rapport with subordinates Ability to mediate individual needs

## Slide 7: Types of Organizational Structure
Organizations can be classified into five major structures:
  Functional structure
  Departmental structure
  Matrix structure
  Flat structure
  Virtual structure

## Slide 8
Functional Structure

## Slide 9
Weak, Strong, and Balanced Matrix: Functional, Project, and Both
Matrix Structure

## Slide 10: Flat Structure
A flat structure is common in professional organizations like law firms, consulting firms, entrepreneurial start-ups, and small companies in general.
As the company grows, however, the organization becomes more complex and hierarchical, which leads to an expanded structure, with more levels and departments.
A flat project organization has few or no levels of intervening management between staff and managers.

## Slide 11: Virtual Structure
A virtual organization is a temporary network or loose coalition of people who come together for a specific business purpose and then disassemble when the purpose has been met.
“Virtual” originates from the virtual memory of computers, the ability to appear to have more storage capacity than it actually has.

## Slide 12
Matrix Structure
Form | Determinants
Function | When efficiency is the first criterion When competitive advantage is along a single parameter like technology, price, performance, or delivery When markets are relatively predictable When range of products with long time horizons is projected
Project | When several simultaneous success criteria like performance, cost, schedule, technology, and efficiency are considered When moderate market changes are expected When there are many different clients, markets, products, or projects When there is specified time for each client or project

## Slide 13
When and What Matrix Structure Should be Used?
Factors | Favors Functional Structure | Favors Dept. Structure | Favors Matrix Structure
Uncertainty | Low | High | High
Complexity | Low | Medium | High
Duration | Short | Medium | Long
Size | Small | Medium | Large
Importance | Low | Medium | High
Customer | Diverse | Medium | One
Interdependency from within Structure | Low | Medium | High
Interdependency between Structure | High | Medium | Low
Time Criticality | Low | Medium | High
Differentiation | Low | High | Medium

## Slide 14
Organizational and Project Strategy
Projects in an organization have to be strategized and the organizational strategies have to be aligned with those project strategies

## Slide 15: Project Management Office
Many organizations are moving in the direction of establishing PMOs or have already done so.
There is strong evidence that PM standards and methods are most highly correlated with project performance.
The use of project historical archives also showed a significant correlation with project performance.
Pioneers in establishing PMOs are providing information and advice on essential policies and documents that should accompany the establishment and use of a PMO.

## Slide 16: Main Function Areas of PMO’s
Project support: Provide project management guidance to project managers in business units
Project management process/methodology: Develop and implement a consistent and standardized process
Training: Conduct training programs or collect requirements for an outside company
Home for project managers: Maintain a centralized office from which project managers are loaned out to work on projects
Internal consulting and mentoring: Advise employees about best practices
Project management software tools: Select and maintain project management tools for use by employees
Portfolio management: Establish a staff of program managers who can manage multiple projects that are related, such as infrastructure technologies, desktop applications and so on, and allocate resources accordingly
Project Control: Establish control processes and monitor projects

## Slide 17: Comparison between PMO and Center of Excellence

## Slide 18: Policies and Procedures
Policies reflect the "rules" governing the implementation of the project management processes.
Procedures, on the other hand, represent an implementation of policy and should evolve over time as new tools emerge, new processes are designed, and the risks associated with an area changes in response to internal or external environmental changes.
Project organizations need to challenge outdated procedures and revise them as and when needed.
The general policies and procedures as well as guidelines need to be in a document that is accessible to all stakeholders of a project.

## Slide 19: General Policies
Policy 1: Establish Organizational Objectives
Policy 2: Include Project Responsibilities in Job Descriptions
Policy 3: Increase Use of Team-Based Performance Reviews
Policy 4: Establish Career Paths for Program and Project Personnel
Policy 5: Organize Programs Into Projects and Subprojects
Policy 6: Prioritize Using Project Inventories
Policy 7: Optimize Personnel Resources
Policy 8: Coordinate Intergroup Transitions

## Slide 20
Roles and Responsibilities
Role | Responsibility | Skills Needed
Project Manager | Plan and schedule activities Coordinate all activities Control success factors Measure all project metrics | Planning Coordination Managing activities Conflict resolution Leadership People skills
Project Advisor | Understand technology and business Analyze project requirements and select activities based on facts | Technical expertise Business acumen Assessing trade-offs Decision making
Project Communicator | Communicate with all stakeholders Report to stakeholders Negotiate with contractors and vendors | Excellent communications Negotiation Leadership People skills

## Slide 21: Project Team Roles
Group task roles
  Team member roles are related to their project. Their purpose is to facilitate and coordinate team effort in the selection, definition, and solution to the problem of the project.
Group building and maintenance roles
  The roles in this classification are oriented towards the function of the team. The roles can alter or maintain the team way of working to strengthen, regulate, and perpetuate the team as a team.
Individual roles
  This classification of roles is directed towards the satisfaction of individual needs of each of the team members. Individual team members with their own goals not relevant to the project tasks are relevant to the problem of group dynamics, training, and improving team maturity and project efficiency.

## Slide 22: Group Task Roles
Initiator-Contributor
Information Seeker
Opinion Seeker
Information Giver
Opinion Giver
Elaborator
Coordinator
Orienter
Evaluator-Critic
Energizer
Procedural Technician

## Slide 23: Group building and maintenance roles
Encourager
Harmonizer
Compromiser
Gatekeeper-Expediter
Standard setter or ego ideal
Observer-Commentator
Follower

## Slide 24: Individual Roles
Aggressor
Blocker
Recognition Seeker
Self-confessor
Playboy/Playgirl
Dominator
Help Seeker
Special Interest Pleader

## Slide 25
Category | Factors of effective team building
Objectives | Purpose of project Expectations of stakeholders
Project Outcome | Expected results and outcome Tools and techniques to be used to obtain results Metrics and measurements Methods of measuring the metrics
Authority, Reliability, Responsibility, and Accountability | Authority and accountability structure Organizational structure Responsibility matrix
Resources | Required expertise Required skills Required technology Required consultants and contractors Mentorship Rewards and recognition
Teamwork | Expectations of each team member Decision-making process Tools for effective consensus building Effective technology transfer Learning Effective communications

## Slide 26: Four stages in the project lifespan:
  Forming
  Storming
  Norming
  Performing

## Slide 27: Outsourcing
Offshoring is the process of outsourcing a project to another country which is outside of the country and usually to a location off the shores of the country.
Nearshoring is the process of outsourcing a project to another company in a nearby location, state or country that shares a border with the country with the outsourcing organization.
Insourcing is when a business unit does not have certain skills and so uses the skills from other departments internal to the organization.
Cosourcing in a project is a practice when the project is performed by internal staff of an organization and also by an external contractor. It is often advantageous to an organization as it minimizes outsourcing risks and brings control over the outsourced project.
Multisourcing is a new outsourcing model that reaches out to bring multiple sources from both inside and outside an organization. For example, ABN AMRO is partnered with three different Indian companies Infosys, Patni and TCS along with two American companies Accenture and IBM.

## Slide 28
3 Dimensions of Outsourcing

## Slide 29
Maturity in Outsourcing

## Slide 30: Best Practices of Outsourcing
Selection of projects
Selection of outsourcing company
Project requirements
Delivery and documentation of projects
Hidden costs
Project control
Personnel issues
Knowledge transfer
Conflict management
Communication management
Relationships
Contracts and Exit strategy